**SEMESTER PLAN**

|  |  |
| --- | --- |
| **Project Name:** | Bon Appetit |
| **Team Members:** | * Priyanka Galla * Naga Sai Manoj Goppisetty * Nithya Vudayamarri * Nikitha Mandala * Lahari Thamatam * Vijaya Raja Mayuri Akula * Harshavardhan Reddy Bollam |

**Weekly Plan:**

|  |  |
| --- | --- |
| WEEK | PLAN |
| Week 1 | Review of work done till now and dividing work among team members. Plan a brief schedule of team meetings to know weekly progress. Review of project-related documents |
| Week 2 | To implement the complete about us and contact |
| Week 3 | To implement the complete login, signup as per client requirements. |
| Week 4 | To implement the reset password, home page per client requirements. |
| Week 5 | Ratings and reviews |
| Week 6 | Orders and payments functionalities |
| Week 7 | Restaurants functionality |
| Week 8 | Adding to cart functionality |
| Week 9 | Live chat |
| Week 10 | Review of Project work done |
| Week 11 | Finish the incomplete tasks if any |
| Week 12 | Do required testing and Obtain feedback from the client |
| Week 13 | Modify if any changes are required |
| Week 14 | Presenting for the final presentation |
| Week 15 | Final submission |
| **Before Mid-term** | Completion of all functionalities front end and back-end |
| **By-End of march** | Do modifications as per client and Linking all tasks together |
| **Before final term** | Concentrate on Project related documents and final presentation. |